# Freight Fleet Lifecycle Management & Monitoring System

1. Executive Summary

The freight company is currently facing operational inefficiencies due to reliance on manual processes, inconsistent data, and lack of real-time visibility. This project proposes the design and implementation of an automated, data-driven system to monitor vehicle activity, manage maintenance, track costs, and improve decision-making.

The solution leverages Python, PostgreSQL, real-time data pipelines, and Streamlit dashboards to deliver end-to-end visibility and control.

2. Problem Statement

The organization faces the following critical challenges:

- No automated vehicle movement tracking, despite GPS availability

- Lack of reliable load and operational data

- Inefficient maintenance lifecycle management

- Poor workshop inventory management

- Data inconsistencies (e.g., incorrect vehicle mappings)

- Heavy reliance on manual Excel entries, leading to errors

3. Proposed Solution

A centralized, automated system with:

Core Capabilities

- Real-Time Vehicle Monitoring

- GPS-based tracking

- Route and distance calculation

- Maintenance Management System

- Job cards

- Preventive maintenance tracking

- Breakdown history

- Inventory Management

- Spare parts tracking

- Usage and stock alerts

- Cost & Analytics Engine

- Fuel + maintenance cost tracking

- Cost per km insights

- Alerting System

- Preventive maintenance alerts

- Breakdown prediction signals

4. High-Level Architecture

GPS Devices → API (Python/FastAPI) → Kafka → Python Consumers → PostgreSQL

↓

dbt (Transform)

↓

Streamlit Dashboards

↓

Alerts (xMatters)

5. Technology Stack

| Layer | Tools |
| --- | --- |
| Backend | Python (FastAPI) |
| Database | PostgreSQL / TimescaleDB |
| Streaming | Kafka |
| ETL | Python + dbt |
| Orchestration | Airflow |
| Dashboard | Streamlit |
| Monitoring | Prometheus, Grafana |
| Alerts | xMatters |

6. Phased Implementation Plan

Phase 1: POC (4–6 weeks)

- GPS ingestion pipeline

- Core tables (vehicle, GPS, maintenance)

- Basic dashboard

Phase 2: MVP (6–10 weeks)

- Maintenance + inventory modules

- Cost analytics

- Alerts

Phase 3: Production Rollout

- Full fleet onboarding

- Role-based access

- Performance optimization

7. Key Deliverables

- Database schema (raw → transform → analytics)

- Python-based ETL pipelines

- Real-time streaming architecture

- Streamlit dashboards

- Alert framework

- Deployment playbook

8. Success Metrics (KPIs)

- ✅ 100% GPS data capture automation

- ✅ Reduction in manual entry errors (>80%)

- ✅ Real-time tracking latency < 5 seconds

- ✅ Maintenance cost optimization visibility

- ✅ Workshop inventory accuracy

9. Risk & Mitigation

| Risk | Mitigation |
| --- | --- |
| Poor GPS data quality | Data cleaning + filtering |
| User adoption | Training + intuitive UI |
| Scaling issues | Kafka + partitioning |
| Data inconsistency | FK constraints + validation |

10. Conclusion

This system will transform the organization from manual operations → intelligent fleet management, improving:

- Operational efficiency

- Cost control

- Decision-making speed