Great — let’s move this into execution mode.

I’ll first give you a professional project proposal document (client-ready), then follow with a PostgreSQL schema (DDL) aligned with your design and POC.

# 📄 1. Project Proposal Document

## Project Title

Freight Fleet Lifecycle Management & Monitoring System

## 1. Executive Summary

The freight company is currently facing operational inefficiencies due to reliance on manual processes, inconsistent data, and lack of real-time visibility. This project proposes the design and implementation of an automated, data-driven system to monitor vehicle activity, manage maintenance, track costs, and improve decision-making.

The solution leverages Python, PostgreSQL, real-time data pipelines, and Streamlit dashboards to deliver end-to-end visibility and control.

## 2. Problem Statement

The organization faces the following critical challenges:

- No automated vehicle movement tracking, despite GPS availability

- Lack of reliable load and operational data

- Inefficient maintenance lifecycle management

- Poor workshop inventory management

- Data inconsistencies (e.g., incorrect vehicle mappings)

- Heavy reliance on manual Excel entries, leading to errors

## 3. Proposed Solution

A centralized, automated system with:

### Core Capabilities

- Real-Time Vehicle Monitoring

  - GPS-based tracking

  - Route and distance calculation

- Maintenance Management System

  - Job cards

  - Preventive maintenance tracking

  - Breakdown history

- Inventory Management

  - Spare parts tracking

  - Usage and stock alerts

- Cost & Analytics Engine

  - Fuel + maintenance cost tracking

  - Cost per km insights

- Alerting System

  - Preventive maintenance alerts

  - Breakdown prediction signals

## 4. High-Level Architecture

GPS Devices → API (Python/FastAPI) → Kafka → Python Consumers → PostgreSQL ↓ dbt (Transform) ↓ Streamlit Dashboards ↓ Alerts (xMatters)

## 5. Technology Stack

| Layer | Tools |
| --- | --- |
| Backend | Python (FastAPI) |
| Database | PostgreSQL / TimescaleDB |
| Streaming | Kafka |
| ETL | Python + dbt |
| Orchestration | Airflow |
| Dashboard | Streamlit |
| Monitoring | Prometheus, Grafana |
| Alerts | xMatters |

## 6. Phased Implementation Plan

### Phase 1: POC (4–6 weeks)

- GPS ingestion pipeline

- Core tables (vehicle, GPS, maintenance)

- Basic dashboard

### Phase 2: MVP (6–10 weeks)

- Maintenance + inventory modules

- Cost analytics

- Alerts

### Phase 3: Production Rollout

- Full fleet onboarding

- Role-based access

- Performance optimization

## 7. Key Deliverables

- Database schema (raw → transform → analytics)

- Python-based ETL pipelines

- Real-time streaming architecture

- Streamlit dashboards

- Alert framework

- Deployment playbook

## 8. Success Metrics (KPIs)

- ✅ 100% GPS data capture automation

- ✅ Reduction in manual entry errors (>80%)

- ✅ Real-time tracking latency < 5 seconds

- ✅ Maintenance cost optimization visibility

- ✅ Workshop inventory accuracy

## 9. Risk & Mitigation

| Risk | Mitigation |
| --- | --- |
| Poor GPS data quality | Data cleaning + filtering |
| User adoption | Training + intuitive UI |
| Scaling issues | Kafka + partitioning |
| Data inconsistency | FK constraints + validation |

## 10. Conclusion

This system will transform the organization from manual operations → intelligent fleet management, improving:

- Operational efficiency

- Cost control

- Decision-making speed

# 🧱 2. PostgreSQL Schema (Initial DDL)

Below is a production-ready starter schema aligned with your POC and design.

## 1. Schema Setup

1 CREATE SCHEMA master; 2 CREATE SCHEMA reference; 3 CREATE SCHEMA transaction; 4 CREATE SCHEMA timeseries;

## 2. Reference Tables

1 CREATE TABLE reference.vehicle_type_ref ( 2 vehicle_type_id SERIAL PRIMARY KEY, 3 vehicle_type_name VARCHAR(50) UNIQUE NOT NULL 4 ); 5 6 CREATE TABLE reference.maintenance_type_ref ( 7 maintenance_type_id SERIAL PRIMARY KEY, 8 maintenance_type_name VARCHAR(50) UNIQUE NOT NULL 9 );

## 3. Master Tables

### Vehicle Master

1 CREATE TABLE master.vehicle_master ( 2 vehicle_rc_id VARCHAR(20) PRIMARY KEY, 3 vehicle_type_id INT REFERENCES reference.vehicle_type_ref(vehicle_type_id), 4 gps_id VARCHAR(50) UNIQUE, 5 fuel_type VARCHAR(20), 6 fuel_capacity NUMERIC, 7 last_pm_date DATE, 8 last_workshop_date DATE, 9 last_job_card_id INT, 10 last_breakdown_id INT, 11 puc_last_date DATE, 12 fit_date DATE, 13 created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP 14 );

### Employee Master

1 CREATE TABLE master.employee_master ( 2 employee_id SERIAL PRIMARY KEY, 3 employee_type VARCHAR(30), 4 full_name VARCHAR(100), 5 phone_number VARCHAR(15) NOT NULL, 6 created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP 7 );

## 4. Transaction Tables

### GPS Raw Data (Time-Series)

1 CREATE TABLE timeseries.gps_raw_data ( 2 id BIGSERIAL PRIMARY KEY, 3 vehicle_rc_id VARCHAR(20) REFERENCES master.vehicle_master(vehicle_rc_id), 4 gps_timestamp TIMESTAMP NOT NULL, 5 latitude NUMERIC, 6 longitude NUMERIC, 7 speed NUMERIC, 8 created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP 9 ); 10 11 CREATE INDEX idx_gps_vehicle_time 12 ON timeseries.gps_raw_data(vehicle_rc_id, gps_timestamp DESC);

### Maintenance Job Card

1 CREATE TABLE transaction.maintenance_job_card ( 2 job_card_id SERIAL PRIMARY KEY, 3 vehicle_rc_id VARCHAR(20) REFERENCES master.vehicle_master(vehicle_rc_id), 4 maintenance_type_id INT REFERENCES reference.maintenance_type_ref(maintenance_type_id), 5 labour_charges NUMERIC, 6 description TEXT, 7 approval_required BOOLEAN DEFAULT FALSE, 8 created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP 9 );

### Inventory Table

1 CREATE TABLE transaction.inventory ( 2 spare_part_id SERIAL PRIMARY KEY, 3 vehicle_type_id INT REFERENCES reference.vehicle_type_ref(vehicle_type_id), 4 quantity INT NOT NULL, 5 part_type VARCHAR(50), 6 price NUMERIC, 7 created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP 8 );

### Spare Parts Mapping (Job Card)

1 CREATE TABLE transaction.job_card_parts ( 2 id SERIAL PRIMARY KEY, 3 job_card_id INT REFERENCES transaction.maintenance_job_card(job_card_id), 4 spare_part_id INT REFERENCES transaction.inventory(spare_part_id), 5 quantity INT NOT NULL 6 );

## 5. Roles & Access (Starter)

1 CREATE ROLE admin; 2 CREATE ROLE workshop_user; 3 CREATE ROLE driver_user; 4 CREATE ROLE management_user; 5 6 GRANT ALL PRIVILEGES ON ALL TABLES IN SCHEMA master TO admin; 7 GRANT SELECT, INSERT, UPDATE ON ALL TABLES IN SCHEMA transaction TO workshop_user; 8 GRANT SELECT ON ALL TABLES IN SCHEMA timeseries TO management_user;

# ✅ Next Step (Recommended)

We now move into actual build. Choose one:

### 🚀 Option 1 (Best Next Step)

➡️ “Generate ETL pipeline code”
→ I’ll give:

- FastAPI ingestion code

- Kafka producer/consumer

- Postgres writer

### 🚀 Option 2

➡️ “Create Streamlit dashboard app”

### 🚀 Option 3

➡️ “Enhance schema with analytics layer + dbt models”

You now have: ✅ Client-ready proposal
✅ Executable schema foundation

Let’s build 🚀